## Slide 1
The Interface Between Isabelle and External Provers
Integration via Sledgehammer
KEP Project - Variation 3
Qilan Lin
K21204786

## Slide 2
Problem Statement & Motivation
The Challenge
Isabelle is a powerful proof assistant, but some proofs require external automated reasoning
Sledgehammer acts as a bridge to external provers (e.g., Z3, CVC4, E)
Integration between Isabelle and external tools needs optimization and verification
Why It Matters
Improves proof automation efficiency in formal verification
Ensures reliability of automated reasoning within theorem proving
Advances the state of formal methods in software verification

## Slide 3
Project Scope
In Scope
Integration architecture between Isabelle and external provers
Sledgehammer's interface design and optimization
Testing and verification procedures
Performance characteristics
Out of Scope
Development of new prover algorithms
Modification of external prover implementations
Proof strategy optimization beyond interface concerns
General Isabelle framework redesign

## Slide 4
Aims & Objectives
Primary Aim
Analyze and optimize the interface between Isabelle and external automated provers through Sledgehammer.
Objectives
O1: Document current interface architecture and design patterns
O2: Identify performance bottlenecks and optimization opportunities
O3: Develop comprehensive test suites for reliability verification
O4: Propose enhancements to the integration mechanism
O5: Evaluate effectiveness of improvements through empirical testing

## Slide 5
Literature Review & Bibliography
Core References - Sledgehammer & SMT Integration
Blanchette, J.C., Böhme, S., Paulson, L.C. (2013). "Extending Sledgehammer with SMT Solvers." Journal of Automated Reasoning, 51(1): 109-128.
de Moura, L., & Bjørner, N. (2008). "Z3: An Efficient SMT Solver." TACAS 2008, LNCS 4963: 337-340.
Isabelle & Proof Automation
Nipkow, T., Paulson, L.C., & Wenzel, M. (2002). "Isabelle/HOL: A Proof Assistant." Springer-Verlag, LNCS 2283.
Blanchette, J.C. (2018). "Hammering Away: A Guide to Sledgehammer for Isabelle/HOL." TUM Institute.
Formal Methods Research
Automated theorem proving and proof search strategies
SMT solver integration and backend prover selection

## Slide 6
Software Platform & Technical Stack
Primary Tools
Isabelle: Theorem prover and proof assistant
Sledgehammer: Proof automation tool
External Provers: Z3, CVC4, E, SPASS
Programming Languages
Isabelle/ML: Extending Sledgehammer
Standard ML (SML): Isabelle implementation
Python: Test automation and data analysis
Development Environment
Version control: Git, GitHub
Documentation: LaTeX, Markdown

## Slide 7
Hardware & Operating Systems
Development Hardware
Processor: ARM or x86
Supported Operating Systems
macOS 11+
or Linux (Ubuntu 20.04 / 22.04 LTS)
Testing Environments
Local machine testing and development
AWS EC2 cluster for benchmarking

## Slide 8
Research Methodology
Approach
Phase 1: Literature review and code analysis
Phase 2: Design test suites for interface verification
Phase 3: Performance profiling and bottleneck identification
Phase 4: Prototype improvements
Testing Strategy
Unit testing: Individual Sledgehammer components
Integration testing: Isabelle ↔ External prover communication
Benchmark testing on proof libraries
Regression testing to ensure stability

## Slide 9
Project Timeline
20-Week Project Schedule
Weeks 1-4: Literature review and code analysis
Weeks 5-8: Test suite design and development
Weeks 9-12: Performance profiling and analysis
Weeks 13-16: Prototype implementation
Weeks 17-20: Thesis writing and final documentation
Key Milestones
Week 4: Architecture documentation
Week 8: Test framework completed
Week 12: Performance analysis report
Week 16: Prototype implementation
Week 20: Final thesis submission

## Slide 10
Project Deliverables
D1: Architecture Documentation
Analysis of Isabelle-Sledgehammer-Prover interface (Week 4)
D2: Test Suite
Automated testing harness for interface verification (Week 8)
D3: Performance Report
Profiling data and optimization recommendations (Week 12)
D4: Prototype
Reference implementation of improvements (Week 16)
D5: Final Thesis
Complete research thesis with conclusions (Week 20)

## Slide 11
Ethical Considerations
Ethical Approval Status
NOT REQUIRED - This project is technical research on software tools only.
No involvement in:
Human participants or subject research
Personal data collection
Potentially harmful applications
Research Integrity
Project adheres to standard ethics principles:
Proper attribution and citations
Transparent methodology
Honest reporting

## Slide 12
Challenges & Risk Management
Key Challenges
Complexity: Deep understanding of theorem proving required
Integration: Managing multiple external tools and versions
Performance: Measuring and profiling large-scale operations
Mitigation Strategies
Early literature review and expert consultation
Modular implementation approach
Continuous testing and validation
Regular progress reviews with supervisors
Detailed documentation throughout

## Slide 13
Summary & Next Steps
Project Vision
Optimize and verify the Isabelle-Sledgehammer interface for enhanced proof automation.
Immediate Next Steps
Conduct literature review and setup environment (Weeks 1-2)
Begin Sledgehammer code analysis (Week 3)
Design test framework (Week 4)